BACKLOG TECNICO V4 - PYTHON CONTROL/API + RUST WORKER

Version: 1.0

Fecha: 2026-04-14 14:28:35

Autor: Codex

1) RESUMEN EJECUTIVO

- Objetivo: construir V4 con paridad funcional paper/live y separacion de planos: control en Python, ejecucion en Rust.

- Regla principal: algoritmo unico; solo cambia el proveedor de ejecucion (Bybit Live vs Bybit Simulator).

- Restriccion critica: V4 debe preservar 100% de estructura e informacion de BD V3 para analisis de performance, ejecucion y resiliencia.

- Estrategia de migracion: shadow mode, canary por simbolo, cutover gradual sin apagar V3 al inicio.

2) PRINCIPIOS DE DISENO

- Paridad algoritmica estricta entre paper y live.

- Fail-fast en configuracion: si falta un parametro requerido, el worker no inicia.

- Auditoria total de cambios de parametros (SCD2 + actor + timestamp + diff).

- Observabilidad first-class: eventos de orden, fill, market-data, reconexion y recovery.

- Idempotencia y resiliencia en comandos y reconciliacion de estado.

3) ALCANCE TECNOLOGICO V4

- Python (Control/API): FastAPI + SQLAlchemy + Redis + Auth + Dashboard + Governance de estrategias.

- Rust (Worker): Tokio + provider trait + kernel + risk + execution + daily close + state publisher.

- Datos: PostgreSQL para estado y auditoria; Redis Streams para comandos/estado en vivo.

- Integraciones: Bybit Live Provider y Bybit Simulator Provider con la misma interfaz.

4) INVENTARIO BD V3 (PARIDAD OBLIGATORIA EN V4)

- Total objetos (tablas/vistas) detectados en schema public: 14

- Politica: cada tabla/vista de V3 se migra o se mantiene con compatibilidad backwards para reporteria y auditoria.

4.bot_restarts) bot_restarts

Columnas:

- id :: bigint :: NOT NULL

- session_id :: uuid :: NOT NULL

- product_id :: character varying :: NOT NULL

- triggered_by :: character varying :: NOT NULL

- restarted_at :: timestamp with time zone :: NOT NULL

Indices:

- bot_restarts_pkey

- idx_bot_restarts_product_time

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.equity_snapshots) equity_snapshots

Columnas:

- id :: bigint :: NOT NULL

- session_id :: uuid :: NOT NULL

- product_id :: character varying :: NOT NULL

- total_equity :: numeric :: NOT NULL

- quote_inventory :: numeric :: NOT NULL

- base_inventory :: numeric :: NOT NULL

- realized_pnl :: numeric :: NOT NULL

- unrealized_pnl :: numeric :: NOT NULL

- mid_anchor :: numeric :: NOT NULL

- mid_price :: numeric :: NOT NULL

- trigger :: character varying :: NOT NULL

- recorded_at :: timestamp with time zone :: NOT NULL

Indices:

- equity_snapshots_pkey

- idx_equity_product_time

- idx_equity_session_time

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.exchange_credentials) exchange_credentials

Columnas:

- id :: character varying :: NOT NULL

- exchange_name :: character varying :: NOT NULL

- api_key_encrypted :: text :: NOT NULL

- api_secret_encrypted :: text :: NOT NULL

- api_passphrase_encrypted :: text :: NULL

- encryption_key_id :: character varying :: NOT NULL

- created_at :: timestamp with time zone :: NOT NULL

- updated_at :: timestamp with time zone :: NOT NULL

- created_by :: character varying :: NULL

- active :: boolean :: NOT NULL

Indices:

- exchange_credentials_pkey

- idx_exchange_credentials_active

- idx_exchange_credentials_exchange_name

- idx_exchange_credentials_unique_active

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.exchange_strategies) exchange_strategies

Columnas:

- id :: integer :: NOT NULL

- name :: character varying :: NOT NULL

- exchange_name :: character varying :: NOT NULL

- is_active :: boolean :: NOT NULL

- spacing_bps :: numeric :: NOT NULL

- rebalance_threshold_bps :: numeric :: NOT NULL

- grid_levels :: integer :: NOT NULL

- level_size_quote :: numeric :: NOT NULL

- max_inventory_ratio :: numeric :: NOT NULL

- maker_fee_rate :: numeric :: NOT NULL

- stale_reprice_threshold_bps :: numeric :: NOT NULL

- stale_order_age_seconds :: integer :: NOT NULL

- created_at :: timestamp with time zone :: NOT NULL

- updated_at :: timestamp with time zone :: NOT NULL

- rebalance_defer_seconds :: integer :: NOT NULL

- rebalance_defer_max_drift_bps :: numeric :: NOT NULL

- symbols :: text :: NOT NULL

- paper_mode :: boolean :: NOT NULL

- total_wallet_usd :: numeric :: NOT NULL

- session_capital_usd :: numeric :: NOT NULL

- maker_only :: boolean :: NOT NULL

- symbol_overrides :: jsonb :: NULL

- updated_by :: character varying :: NOT NULL

- local_timezone_iana :: character varying :: NOT NULL

- daily_close_hour :: integer :: NOT NULL

- daily_close_minute :: integer :: NOT NULL

- spread_freeze_bps :: numeric :: NOT NULL

- regime_stress_spread_bps :: numeric :: NOT NULL

- regime_trend_slope_threshold :: numeric :: NOT NULL

- regime_mr_distance_threshold_bps :: numeric :: NOT NULL

- regime_hysteresis_bps :: numeric :: NOT NULL

- regime_rsi_bear_threshold :: numeric :: NOT NULL

- regime_rsi_bull_threshold :: numeric :: NOT NULL

- ws_retry_window_seconds :: integer :: NOT NULL

- ws_initial_retry_delay_seconds :: integer :: NOT NULL

- ws_max_retry_delay_seconds :: integer :: NOT NULL

- ws_message_timeout_seconds :: integer :: NOT NULL

- ws_heartbeat_timeout_seconds :: integer :: NOT NULL

Indices:

- exchange_strategies_name_key

- exchange_strategies_pkey

- idx_exchange_strategies_exchange

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.fills) fills

Columnas:

- fill_id :: character varying :: NOT NULL

- order_id :: character varying :: NULL

- client_order_id :: character varying :: NOT NULL

- product_id :: character varying :: NOT NULL

- session_id :: uuid :: NULL

- side :: character varying :: NOT NULL

- price :: numeric :: NOT NULL

- size_base :: numeric :: NOT NULL

- quote_value :: numeric :: NOT NULL

- fee_quote :: numeric :: NOT NULL

- level_index :: integer :: NULL

- grid_side :: character varying :: NULL

- liquidity_indicator :: character varying :: NOT NULL

- trade_time :: timestamp with time zone :: NOT NULL

Indices:

- fills_pkey

- idx_fills_order_id

- idx_fills_product_id

- idx_fills_session_id

- idx_fills_trade_time

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.grid_levels) grid_levels

Columnas:

- level_id :: uuid :: NOT NULL

- product_id :: character varying :: NOT NULL

- session_id :: uuid :: NOT NULL

- side :: character varying :: NOT NULL

- level_index :: integer :: NOT NULL

- price :: numeric :: NOT NULL

- size_base :: numeric :: NOT NULL

- size_quote :: numeric :: NOT NULL

- client_order_id :: character varying :: NULL

- order_id :: character varying :: NULL

- status :: character varying :: NOT NULL

- fill_price :: numeric :: NULL

- fill_fee_quote :: numeric :: NULL

- created_at :: timestamp with time zone :: NOT NULL

- updated_at :: timestamp with time zone :: NOT NULL

- filled_at :: timestamp with time zone :: NULL

- opened_at :: timestamp with time zone :: NULL

Indices:

- grid_levels_pkey

- idx_grid_levels_opened_at

- idx_grid_levels_order_id

- idx_grid_levels_product

- idx_grid_levels_session

- idx_grid_levels_status

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.otp_codes) otp_codes

Columnas:

- id :: character varying :: NOT NULL

- email :: character varying :: NOT NULL

- code :: character varying :: NOT NULL

- created_at :: timestamp with time zone :: NULL

- expires_at :: timestamp with time zone :: NOT NULL

- used :: boolean :: NULL

Indices:

- ix_otp_codes_email

- otp_codes_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.sessions) sessions

Columnas:

- session_id :: uuid :: NOT NULL

- product_id :: character varying :: NOT NULL

- mode :: character varying :: NOT NULL

- status :: character varying :: NOT NULL

- mid_anchor :: numeric :: NOT NULL

- spacing_bps :: numeric :: NOT NULL

- grid_levels :: integer :: NOT NULL

- realized_pnl_quote :: numeric :: NOT NULL

- total_fills :: integer :: NOT NULL

- started_at :: timestamp with time zone :: NOT NULL

- ended_at :: timestamp with time zone :: NULL

- updated_at :: timestamp with time zone :: NOT NULL

- reserve_usd :: numeric :: NOT NULL

- level_size_quote :: numeric :: NULL

- rebalance_threshold_bps :: numeric :: NULL

- max_inventory_ratio :: numeric :: NULL

- maker_fee_rate :: numeric :: NULL

- symbol_overrides :: jsonb :: NULL

- underfunded :: boolean :: NOT NULL

- underfunded_shortfall_usd :: numeric :: NOT NULL

Indices:

- idx_sessions_product_id

- idx_sessions_status

- sessions_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.strategy_param_history) strategy_param_history

Columnas:

- history_id :: integer :: NOT NULL

- strategy_id :: integer :: NOT NULL

- strategy_name :: character varying :: NOT NULL

- exchange_name :: character varying :: NOT NULL

- spacing_bps :: numeric :: NOT NULL

- rebalance_threshold_bps :: numeric :: NOT NULL

- grid_levels :: integer :: NOT NULL

- level_size_quote :: numeric :: NOT NULL

- max_inventory_ratio :: numeric :: NOT NULL

- maker_fee_rate :: numeric :: NOT NULL

- stale_reprice_threshold_bps :: numeric :: NOT NULL

- stale_order_age_seconds :: integer :: NOT NULL

- rebalance_defer_seconds :: integer :: NOT NULL

- rebalance_defer_max_drift_bps :: numeric :: NOT NULL

- total_wallet_usd :: numeric :: NOT NULL

- session_capital_usd :: numeric :: NOT NULL

- maker_only :: boolean :: NOT NULL

- paper_mode :: boolean :: NOT NULL

- symbols :: character varying :: NOT NULL

- symbol_overrides :: jsonb :: NULL

- valid_from :: timestamp with time zone :: NOT NULL

- valid_to :: timestamp with time zone :: NULL

- updated_by :: character varying :: NOT NULL

- change_summary :: text :: NULL

- local_timezone_iana :: character varying :: NOT NULL

- daily_close_hour :: integer :: NOT NULL

- daily_close_minute :: integer :: NOT NULL

- spread_freeze_bps :: numeric :: NOT NULL

- regime_stress_spread_bps :: numeric :: NOT NULL

- regime_trend_slope_threshold :: numeric :: NOT NULL

- regime_mr_distance_threshold_bps :: numeric :: NOT NULL

- regime_hysteresis_bps :: numeric :: NOT NULL

- regime_rsi_bear_threshold :: numeric :: NOT NULL

- regime_rsi_bull_threshold :: numeric :: NOT NULL

- ws_retry_window_seconds :: integer :: NOT NULL

- ws_initial_retry_delay_seconds :: integer :: NOT NULL

- ws_max_retry_delay_seconds :: integer :: NOT NULL

- ws_message_timeout_seconds :: integer :: NOT NULL

- ws_heartbeat_timeout_seconds :: integer :: NOT NULL

Indices:

- idx_sph_current

- idx_sph_strategy_id

- idx_sph_valid_from

- strategy_param_history_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.ticks) ticks

Columnas:

- id :: bigint :: NOT NULL

- product_id :: character varying :: NOT NULL

- bid :: numeric :: NOT NULL

- ask :: numeric :: NOT NULL

- mid :: numeric :: NOT NULL

- last_trade_price :: numeric :: NOT NULL

- event_time :: timestamp with time zone :: NOT NULL

Indices:

- idx_ticks_product_time

- ticks_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.users) users

Columnas:

- id :: character varying :: NOT NULL

- email :: character varying :: NOT NULL

- password_hash :: character varying :: NOT NULL

- display_name :: character varying :: NOT NULL

- preferred_locale :: character varying :: NOT NULL

- created_at :: timestamp with time zone :: NOT NULL

Indices:

- ix_users_email

- users_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

4.v_daily_pnl) v_daily_pnl

Columnas:

- trade_date :: timestamp without time zone :: NULL

- product_id :: character varying :: NULL

- fills :: bigint :: NULL

- net_flow_usd :: numeric :: NULL

- total_fees :: numeric :: NULL

- low_price :: numeric :: NULL

- high_price :: numeric :: NULL

- avg_price :: numeric :: NULL

Accion V4:

- Reimplementar vista con SQL equivalente y pruebas de regresion de resultados.

4.v_session_pnl) v_session_pnl

Columnas:

- session_id :: uuid :: NULL

- product_id :: character varying :: NULL

- mode :: character varying :: NULL

- status :: character varying :: NULL

- mid_anchor :: numeric :: NULL

- spacing_bps :: numeric :: NULL

- grid_levels :: integer :: NULL

- realized_pnl_quote :: numeric :: NULL

- total_fills :: integer :: NULL

- fill_count :: bigint :: NULL

- total_volume_usd :: numeric :: NULL

- total_fees_paid :: numeric :: NULL

- total_buy_value :: numeric :: NULL

- total_sell_value :: numeric :: NULL

- started_at :: timestamp with time zone :: NULL

- ended_at :: timestamp with time zone :: NULL

- duration_seconds :: numeric :: NULL

Accion V4:

- Reimplementar vista con SQL equivalente y pruebas de regresion de resultados.

4.worker_process_log) worker_process_log

Columnas:

- id :: bigint :: NOT NULL

- exchange :: character varying :: NOT NULL

- started_at :: timestamp with time zone :: NOT NULL

- pid :: integer :: NULL

- stopped_at :: timestamp with time zone :: NULL

- stop_reason :: character varying :: NULL

Indices:

- idx_worker_process_log_exchange

- worker_process_log_pkey

Accion V4:

- Migrar tabla 1:1 inicialmente. Solo cambios aditivos permitidos en V4.

5) TABLAS NUEVAS PROPUESTAS EN V4 (ADITIVAS, NO DESTRUCTIVAS)

- order_events: placed, acknowledged, cancelled, rejected, partially_filled, filled.

- execution_reconciliation_log: diferencias entre estado interno y exchange/simulador.

- worker_runtime_events: reconnect, heartbeat_stale, restart_reason, recovery_action.

- command_audit_log: comando recibido, dedupe key, resultado, latencia, actor.

- market_data_gap_log: ventanas sin ticks/heartbeats por simbolo.

- backtest_replay_runs: corrida, parametros, checksum input, checksum output.

6) BACKLOG POR EPICAS

E01 - Arquitectura Base V4 y Contratos (P0)

Objetivo: Definir contratos formales entre Python control-plane y Rust execution-plane.

Historias/Tareas:

- Definir schema de comandos y eventos (JSON schema/versionado).

- Definir trait ExecutionProvider en Rust (live/simulator).

- Definir MarketDataProvider y StatePublisher interfaces.

- Definir versionado de protocolo con compatibilidad retroactiva.

Definition of Done:

- Contrato publicado y aprobado.

- Tests de serializacion/deserializacion.

- Documento ADR de decisiones arquitectonicas.

Estimacion: 8-10 dias

E02 - Paridad BD V3 -> V4 (P0)

Objetivo: Garantizar que toda estructura e informacion de V3 exista en V4.

Historias/Tareas:

- Crear migraciones V4 para tablas actuales sin perdida de columnas/indices.

- Crear vistas v_daily_pnl y v_session_pnl compatibles.

- Agregar checks autom?ticos de paridad schema en CI.

- Agregar script de verificacion de conteos y checksums por tabla cr?tica.

Definition of Done:

- 100% tablas y columnas V3 presentes en V4.

- Indices criticos equivalentes o mejores.

- Reporte de paridad firmado antes de cutover.

Estimacion: 7-9 dias

E03 - Kernel Unico en Rust (P0)

Objetivo: Mover kernel de estrategia/riesgo a un flujo unico desacoplado de paper/live.

Historias/Tareas:

- Portar reglas grid + regime + risk + daily close al worker Rust.

- Agregar pruebas deterministas con replay de ticks.

- Crear golden tests paper/live con mismo stream de entrada.

Definition of Done:

- Mismo input => mismas decisiones del kernel.

- Cobertura de pruebas de reglas criticas >= 90% en modulo kernel.

Estimacion: 12-15 dias

E04 - Execution Providers (Bybit Live y Bybit Simulator) (P0)

Objetivo: Unificar execution path; solo cambia proveedor.

Historias/Tareas:

- Implementar BybitLiveExecutionProvider (place/cancel/sync/poll fills/balances).

- Implementar BybitSimulatorExecutionProvider con misma semantica de fills.

- Agregar reconciliacion de ordenes/fills en ambos providers.

Definition of Done:

- Worker sin if/else paper/live en path de ejecucion.

- Paridad funcional de eventos de orden/fill.

Estimacion: 10-14 dias

E05 - Daily Close Local + Caja/Reserva (P0)

Objetivo: Implementar cierre local 00:00 con continuidad de ciclo y opcion de cambio de zona.

Historias/Tareas:

- Implementar scheduler timezone-aware con IANA.

- Implementar modos next_cycle vs immediate en cambios de zona.

- Implementar reglas equity/session_capital/reserve/underfunded.

- Persistir eventos de cierre y resultado por simbolo.

Definition of Done:

- Pruebas multi-zona (Europe/Paris, Asia/Singapore, etc).

- Ejecucion exacta y auditable del cierre diario.

Estimacion: 6-8 dias

E06 - Control/API Python V4 (P1)

Objetivo: Modernizar control plane sin perder endpoints operativos actuales.

Historias/Tareas:

- Portar endpoints de estrategia, historial, analysis-window, timezone-drift.

- Aplicar validaciones estrictas de parametros por par.

- Implementar command queue robusta con dedupe y retries.

Definition of Done:

- Compatibilidad con dashboard y scripts operativos.

- Todos los cambios quedan auditados en strategy_param_history.

Estimacion: 8-10 dias

E07 - Observabilidad de Performance, Ejecucion y Resiliencia (P0)

Objetivo: Proveer telemetria completa para tuning y postmortems.

Historias/Tareas:

- Instrumentar m?tricas: fills/h, rebalance/fill, stale_cancel_ratio real, markout 30s/2m/5m.

- Logs estructurados con correlation_id por decision/order/fill.

- Dashboards de salud: ws reconnects, heartbeat lag, command lag, worker restarts.

- Alertas: underfunded, worker down, no ticks, no fills anormales.

Definition of Done:

- SLOs definidos y alertas en produccion.

- Runbooks de incidentes publicados.

Estimacion: 7-9 dias

E08 - Seguridad y Secrets (P1)

Objetivo: Fortalecer manejo de credenciales y trazabilidad de acceso.

Historias/Tareas:

- Mantener exchange_credentials con cifrado y rotacion de key.

- Eliminar dependencias de .env para claves en runtime normal.

- Auditar accesos a secrets y operaciones sensibles.

Definition of Done:

- No secrets en logs.

- Rotacion validada en entorno de staging.

Estimacion: 4-6 dias

E09 - Testing y QA de Paridad (P0)

Objetivo: Asegurar comportamiento consistente y evitar regresiones.

Historias/Tareas:

- Replay tests deterministas con datasets historicos.

- Differential tests V3 vs V4 por simbolo y sesion.

- Tests de chaos: reconexion WS, latencia DB/Redis, restart loop.

- Bloqueo CI si discovery recolecta 0 tests.

Definition of Done:

- Test suite verde en CI.

- Reporte de paridad decision-level firmado.

Estimacion: 8-12 dias

E10 - Migracion, Shadow Mode y Cutover (P0)

Objetivo: Transicionar a V4 sin downtime ni perdida de informacion.

Historias/Tareas:

- Shadow mode: V4 consume market data y compara decisiones contra V3.

- Canary: activar V4 por un par (DOGE), luego SOL.

- Plan de rollback instantaneo.

- Cutover final con checklist de validacion y ventanas de observacion.

Definition of Done:

- Cutover completado con KPIs dentro de tolerancias.

- Rollback probado previamente en simulacro.

Estimacion: 6-8 dias

7) MATRIZ DE PARIDAD DE DATOS (OBLIGATORIA)

- Regla: ninguna tabla de V3 se elimina antes de 2 ciclos completos de cierre diario en V4.

- Regla: migraciones V4 deben ser aditivas; cambios destructivos solo despues de deprecacion aprobada.

- Regla: datos criticos de analisis deben conservar granularidad original (ticks, fills, grid_levels, equity_snapshots, worker_process_log).

- Regla: strategy_param_history y exchange_strategies deben mantener trazabilidad SCD2 sin lagunas.

- Regla: sesiones y fills deben conservar llaves y correlacion para reconstruccion exacta de performance.

8) KPIS Y CRITERIOS DE ACEPTACION DE PROGRAMA

- Paridad de decisiones kernel (paper/live simulado): >= 99.9% en replay determinista.

- Integridad de datos post-migracion: 100% de tablas y columnas V3 presentes y accesibles.

- Trazabilidad: 100% de cambios de parametros auditados.

- Resiliencia: MTTR de worker < 2 min con guardia automatica.

- Cierre diario local: 100% ejecuciones correctas en timezone configurada.

9) PLAN DE FASES

- Fase 0 (1 semana): contratos + inventario + paridad schema + ADRs.

- Fase 1 (2-3 semanas): kernel Rust + simulator + persistencia.

- Fase 2 (2 semanas): provider live + reconciliacion + daily close local completo.

- Fase 3 (1-2 semanas): observabilidad + chaos + hardening.

- Fase 4 (1-2 semanas): shadow mode + canary + cutover.

10) RIESGOS Y MITIGACIONES

- Riesgo: divergencia paper/live por eventos de fill incompletos.

Mitigacion: event sourcing de orden/fill + reconciliacion periodica + tests diferenciales.

- Riesgo: perdida de trazabilidad por cambios de schema.

Mitigacion: estrategia aditiva + scripts de checksum/conteo + aprobacion de data parity gate.

- Riesgo: complejidad Rust para equipo.

Mitigacion: boundaries claros, codigo idiomatico, guias internas y pairing.

11) ENTREGABLES

- Documento de contratos (API/Events).

- Worker Rust operativo con providers live/simulator.

- API Python V4 con endpoints de control y auditoria.

- Reporte de paridad BD V3->V4 y runbooks de operacion.

- Dashboard de performance/ejecucion/resiliencia y alertas.